## Slide 1: V1 <> HP-ALM Integration
Prepared for Sigma

## Slide 2: Contents
Changes from Open Source HP ALM Integration
Data Mapping
Other Considerations
Configuration Information

## Slide 3: Changes to Open Source HP-QC Integration

## Slide 4: Creating an HP ALM Requirement from a V1 Story
As a Sigma Testing Team Member, when a Epic/Story is created in V1, I want a requirement to automatically be created in HP ALM within the Requirements module.
  New Code – 5 Days
  This should be mapped to the matching named V1 Project
  Capability, Feature, & User Story types
  Able to cross-link between the two systems
    An Identifier in V1 and HP ALM to cross reference
  ***Pass key information such as Title, Description, StoryID, Sprint, Attachments, Acceptance Criteria, and Release Date
  Created within 5 minutes of defining in VersionOne

## Slide 5: Updating an HP ALM Requirement from a V1 Story
As a SigmaTesting Team Member, when a Epic/Story is updated in V1, I want the matching requirement to automatically be updated in HP ALM.
  New Code – 5 Days
  There should be some indicator in the comments field that it was updated by VersionOne.
  Updated within 5 minutes of defining in VersionOne

## Slide 6: Update fields of V1 Defects from an HP ALM Defect
As a Sigma Testing Team Member, I want to update fields in a Defect in HP ALM and the matching Defect will be updated in VersionOne.
  New Code – 5 days
  This needs to be synced in both directions
  ***Fields need to chosen to update
  There needs to be default values when no value exists
  Attachments from HP ALM will be linked in V1
  Updated within 5 minutes.

## Slide 7: Creating an HP ALM Test from a V1 Test
As a Sigma Testing Team Member, I want to be able to define Tests within VersionOne User Stories as part of our Sprint Planning and have the Tests automatically created in HP ALM as Tests within the Test Plan module.
  Existing Functionality with New Code Based on Mappings – 2 Days
  This should be in a folder off of the Root named for the V1 Project
  Able to cross-link between the two systems
    An Identifier in V1 and ALM to cross reference
  ***Pass key information such as Title, Description and Setup to Description in HP ALM, Expected Results, and Attachments
  ***Will need to agree on the Field Mappings
  Created within 5 minutes of defining in VersionOne

## Slide 8: Updating Test in HP ALM from a V1 Test
As a Sigma Testing Team Member, when a Test is updated in V1, I want the matching Test to automatically be updated in HP ALM.
  Existing Functionality with New Code based on the Mappings – 2 Days
  ***2 options: Do all testing in HP and update V1 or
  Do all testing in V1 and update HP
  Clarify which fields should be included in the mappings
  ***Create a defect if the Test fails
  Updated within 5 minutes of defining in VersionOne

## Slide 9: Todo List for Install
  QC Todo’s
  V1 Todo’s
  Integration Todo’s

## Slide 10: Testing Data Mapping ***Needs Updating
VersionOne Test | HP ALM Test
Title | Test Name
Description | Description
Status In Progress Passed | Status Imported Ready
ID | VersionOne Test ID (Custom Field)
Story/Defect Number (ID) | VersionOne Backlog Item
Reference | Test ID
Source = HP_ALM | Designer= HP_ALM
Stored in a Story at the Project level | Project Folder in the TestPlan Area

## Slide 11: Defect Data Mapping ***Needs Updating
VersionOne Defect | HP ALM Defect
Title | Summary
Description | Description
Description | Comments
Status | Status
Owner = V1_ADMIN | Assigned to = HP_ALM
ID | VersionOne Test ID (Custom Field)
Reference | Test ID
Source = “HP ALM” | User = [VersionOne User]

## Slide 12: Other Considerations

## Slide 13: Configuration Information
VersionOne Hosted Server
  : https://
  User: HP_ALM
HP ALM
  http://
  **Server has HP ALM Client 11.52 registered
  Username: V1_ADMIN
V1 Integration Server/ProgramFiles/V1QualityCenter8.3
  http://
  User